OpsSentinel AI

AI Incident Response and Cloud Operations Platform (AIOps)

Complete implementation blueprint: concepts, justifications, architecture, setup, build, execution, testing and demonstration

Target machine: Windows 11, Intel Core i5 12th Gen, NVIDIA RTX 3050
Cost target: zero paid APIs and zero paid cloud services
Prepared: 21 July 2026
Document status: Implementation-ready MVP plan

Important scope statement

This guide is designed for a high-quality local MVP. It uses enterprise design concepts but intentionally avoids paid cloud dependencies, autonomous high-risk actions and infrastructure that cannot be justified on a single laptop.

# Document contents

Use this as the reading sequence. The document is intentionally ordered from business understanding to implementation and finally execution.

1.  Purpose, outcome and scope

2.  Incident lifecycle and user journeys

3.  Concept catalogue with justifications

4.  Functional and non-functional requirements

5.  System and agent architecture

6.  Log ingestion, detection and event correlation

7.  Root-cause analysis and knowledge retrieval

8.  Data model, severity and evidence design

9.  API and frontend design

10.  Windows 11 free local setup

11.  Implementation sequence and code structure

12.  Agent contracts, prompts and safety

13.  Testing, security and operational quality

14.  Three-day hour-by-hour execution plan

15.  Demonstration, troubleshooting and references

# Purpose, outcome and scope

OpsSentinel AI demonstrates AI engineering for operational systems: log normalization, deterministic detection, evidence correlation, retrieval of historical knowledge, root-cause hypothesis generation, human-approved remediation and incident reporting. It is designed as a safe simulator and decision-support tool, not an autonomous production operations bot.

Target final outcome: A user uploads or streams sample logs, a rule creates an incident, agents identify the important events, generate evidence-ranked root-cause hypotheses, retrieve a relevant runbook, propose safe remediation, wait for engineer approval and generate a post-incident report.

## MVP success criteria

Runs completely locally without paid monitoring, cloud or LLM services.

Accepts pasted text, file upload and JSON API log records.

Normalizes at least three log formats into one schema.

Detects prepared incidents using explainable rules.

Builds an immutable incident timeline and evidence window.

Outputs facts, likely cause, alternatives, missing evidence and confidence.

Retrieves one or more relevant runbooks or historical incidents.

Does not execute remediation commands automatically.

Produces an engineer-approved incident report and portfolio-quality demo.

## Scope boundaries

| Included in MVP | Excluded from seven-day MVP |
| --- | --- |
| Local sample log ingestion and generator | Production agents on Kubernetes, AWS, Azure or GCP |
| Rules for errors, latency, authentication and database failure | Streaming Kafka/Flink architecture |
| AI-assisted correlation and RCA hypotheses | Statistically trained anomaly-detection model |
| Runbook retrieval and safe command display | Autonomous shell or cloud control-plane execution |
| Incident workflow, timeline and report | Full ITSM, PagerDuty or ServiceNow integration |
| Local dashboard and notification previews | Real SMS, Slack or on-call escalation service |

# Incident lifecycle and user journeys

## Personas

| Persona | Permissions | Primary goal |
| --- | --- | --- |
| Site Reliability Engineer / DevOps Engineer | Ingest logs, investigate, approve remediation, resolve incidents | Restore service safely with evidence. |
| Incident Commander | Change severity, coordinate timeline, approve closure | Maintain accountability and communication. |
| Viewer / Manager | Read dashboards and final reports | Understand impact, cause and prevention actions. |

## Incident lifecycle

1.  Logs arrive through upload, paste, JSON API or a synthetic generator.

2.  Normalization maps timestamp, level, service, environment, trace ID, message and attributes.

3.  Rule engine evaluates sliding-window counts, patterns and thresholds.

4.  When a rule matches, an alert and incident are created with an evidence window.

5.  Monitoring Agent summarizes the detection and suggests initial severity.

6.  Log Analysis Agent groups errors and builds the earliest-to-latest event sequence.

7.  Security Agent examines authentication and suspicious indicators when relevant.

8.  Root Cause Agent generates ranked hypotheses using evidence and similar incidents.

9.  Runbook Agent retrieves procedures and prepares diagnostic, containment and remediation steps.

10.  Engineer approves, revises or rejects the proposed action; the platform records the actual resolution.

11.  Incident Report Agent creates a post-incident report and indexes lessons learned.

# Concept catalogue with justifications

Concept: AIOps

| Meaning | Application of automation and AI to operational telemetry and incident workflows. |
| --- | --- |
| How it is used | The project uses rules, retrieval and language models to assist detection, investigation and reporting. |
| Why this method is selected | It demonstrates AI outside business-document assistants and connects engineering data to accountable workflows. |
| Trade-off / alternative | A real AIOps platform requires production integrations and large-scale telemetry; this project is an interview MVP. |

Concept: Log normalization

| Meaning | Converting different raw formats into one canonical event schema. |
| --- | --- |
| How it is used | Regex/JSON parsers map logs to timestamp, level, service, trace ID, message and attributes. |
| Why this method is selected | Agents and rules should not understand every vendor-specific format. Normalization reduces downstream complexity. |
| Trade-off / alternative | Sending raw logs directly to the LLM is quicker but expensive, inconsistent and hard to query. |

Concept: Deterministic detection rules

| Meaning | Explicit conditions create alerts from known failure patterns. |
| --- | --- |
| How it is used | Examples include more than 10 HTTP 500 errors in five minutes or repeated database connection failures. |
| Why this method is selected | Rules are explainable, fast and reliable for the prepared demo. They separate detection from LLM interpretation. |
| Trade-off / alternative | ML anomaly detection is valuable later but needs history, feature engineering and evaluation data. |

Concept: Sliding time window

| Meaning | Events are counted or aggregated over a recent interval. |
| --- | --- |
| How it is used | Rules evaluate service errors, latency and failed logins over one- or five-minute windows. |
| Why this method is selected | Operational incidents are patterns over time, not isolated lines. |
| Trade-off / alternative | A single-event trigger is simpler but creates noisy alerts. |

Concept: Event correlation

| Meaning | Related events are joined using time, service, trace ID and dependency clues. |
| --- | --- |
| How it is used | Database timeout events are associated with subsequent API 500 errors and latency changes. |
| Why this method is selected | Correlation turns a large log set into a coherent incident story. |
| Trade-off / alternative | LLM-only chronological summarization may miss explicit service or trace relationships. |

Concept: Evidence window

| Meaning | A frozen subset of telemetry around detection time. |
| --- | --- |
| How it is used | The incident stores pre-trigger and post-trigger log references. |
| Why this method is selected | It preserves what the analysis was based on and prevents later log changes from silently altering the conclusion. |
| Trade-off / alternative | Always querying live logs can be useful in production but weakens reproducibility. |

Concept: Root-cause hypothesis

| Meaning | A ranked explanation that remains distinct from confirmed fact. |
| --- | --- |
| How it is used | The RCA output labels facts, likely cause, alternatives, contradictions and missing data. |
| Why this method is selected | This avoids presenting plausible language as certainty. |
| Trade-off / alternative | A single definitive cause is easier to read but unsafe when evidence is incomplete. |

Concept: Evidence scoring

| Meaning | Candidate causes are ranked by supporting events, contradictions and coverage. |
| --- | --- |
| How it is used | Deterministic code scores whether each hypothesis explains the first failure, affected services and observed recovery. |
| Why this method is selected | It creates a transparent reason for ordering hypotheses instead of trusting model confidence alone. |
| Trade-off / alternative | Pure LLM ranking is less reproducible. |

Concept: Runbook

| Meaning | A documented procedure for diagnosis, containment and recovery. |
| --- | --- |
| How it is used | Runbooks are stored, chunked and retrieved for the affected service and symptom. |
| Why this method is selected | Operational knowledge should be reused rather than generated from scratch for every incident. |
| Trade-off / alternative | Generated steps without runbook retrieval may be generic or unsafe. |

Concept: Human approval gate

| Meaning | An engineer authorizes the operational action. |
| --- | --- |
| How it is used | The system shows commands and risks but never runs them in the MVP. |
| Why this method is selected | Commands can destroy data or worsen outages. Approval is the correct safety boundary. |
| Trade-off / alternative | Autonomous remediation is a future capability only after sandboxing, permissions, rollback and extensive testing. |

Concept: Immutable timeline

| Meaning | Incident events are appended rather than rewritten. |
| --- | --- |
| How it is used | Detection, analysis, decisions, remediation and validation are timestamped. |
| Why this method is selected | It provides accountability and creates high-quality post-incident reporting data. |
| Trade-off / alternative | Editable notes are convenient but can erase the sequence of decisions. |

Concept: Severity model

| Meaning | A consistent classification of operational impact. |
| --- | --- |
| How it is used | SEV-1 to SEV-4 combines affected users, criticality, duration and workaround availability. |
| Why this method is selected | Severity determines response expectations and prioritizes the dashboard. |
| Trade-off / alternative | Letting the LLM invent severity with no policy produces inconsistent incidents. |

Concept: Knowledge-base RAG

| Meaning | Historical incidents and runbooks are retrieved to ground recommendations. |
| --- | --- |
| How it is used | pgvector returns similar incidents filtered by service, symptom and environment. |
| Why this method is selected | It improves specificity and demonstrates organizational learning. |
| Trade-off / alternative | Fine-tuning is unnecessary because the knowledge changes and needs citations. |

Concept: Safe tool boundary

| Meaning | Agents only access approved read or proposal tools. |
| --- | --- |
| How it is used | The MVP provides database reads, retrieval and deterministic calculators, but no shell execution. |
| Why this method is selected | Tool limitations are a fundamental agent-safety control. |
| Trade-off / alternative | A general shell tool looks impressive but introduces unacceptable risk on a personal laptop. |

Concept: Local inference

| Meaning | Models run through Ollama on the laptop. |
| --- | --- |
| How it is used | Qwen3 4B performs analysis and nomic-embed-text performs retrieval embeddings. |
| Why this method is selected | It meets the free requirement and avoids external transfer of operational data. |
| Trade-off / alternative | Hosted models may improve quality but add cost and data-governance considerations. |

# Functional and non-functional requirements

## Functional requirements

| ID | Requirement | Acceptance condition |
| --- | --- | --- |
| FR-01 | Manage monitored services | Service, environment, owner and criticality are stored. |
| FR-02 | Ingest logs in three ways | Paste, file upload and JSON API all create canonical events. |
| FR-03 | Normalize log formats | At least JSON, common text and key=value samples are supported. |
| FR-04 | Configure detection rules | Enabled rules have threshold, window and severity. |
| FR-05 | Create alert and incident | Matching events are attached to a new incident. |
| FR-06 | Analyze logs | Grouped error signatures and earliest events are visible. |
| FR-07 | Generate RCA hypotheses | Facts, ranked causes, alternatives and missing evidence are returned. |
| FR-08 | Retrieve runbooks and similar incidents | Results contain relevance and citations. |
| FR-09 | Propose remediation | Containment, diagnosis, fix, rollback and validation are separated. |
| FR-10 | Approve or revise action | Engineer decision is recorded; no automatic execution. |
| FR-11 | Maintain incident timeline | All state changes and analysis events are appended. |
| FR-12 | Generate incident report | Final report includes impact, timeline, cause, resolution and actions. |

## Non-functional requirements

| Category | Requirement | MVP target |
| --- | --- | --- |
| Performance | Process a prepared log file locally | 10,000 simple lines ingested in under 30 seconds; RCA under 3 minutes. |
| Safety | No autonomous side effects | All remediation remains proposal text until manually recorded as executed. |
| Explainability | Evidence for RCA | Every fact and primary cause references event IDs or knowledge chunks. |
| Reliability | Repeatable incident creation | Deduplication prevents the same rule/window from creating duplicates. |
| Security | Restricted ingestion and access | JWT roles, upload limits, command sanitization and no secret logging. |
| Observability | Node and parser diagnostics | Processing counts, rule matches, agent timings and errors are stored. |
| Portability | Local first | Works on Windows 11 with documented commands and sample data. |

# System and agent architecture

OpsSentinel AI logical system architecture

## Architecture justification

Hybrid deterministic and generative design: Rules decide when an incident exists; the LLM interprets evidence and drafts recommendations. This places reliability before novelty.

Modular monolith: One FastAPI application is appropriate for a three-day build and a laptop. Parser, detection, incident and AI packages remain separate inside the codebase.

Database-centric event history: PostgreSQL stores logs, alerts, incidents and timeline records. This is easier to inspect than hiding state in agent memory.

Local knowledge base: Runbooks and resolved incident reports are embedded into pgvector, allowing the project to demonstrate organizational learning.

No command executor: The remediation layer returns proposed commands and validation steps. This is a deliberate security architecture decision.

Incident workflow from deterministic detection to human-approved resolution

## Agent responsibilities and contracts

| Agent | Input | Output | Allowed tools | Failure rule |
| --- | --- | --- | --- | --- |
| Monitoring | Rule, matched events, service criticality | Detection summary and initial severity suggestion | Database read, severity calculator | Cannot suppress a deterministic alert. |
| Log Analysis | Incident evidence event IDs | Error groups, first occurrence, timeline candidates | Event query and grouping tools | Must report parse gaps and unknown timestamps. |
| Security | Authentication/security-relevant events | Indicators, assessment and escalation flag | Read-only event query | Returns not-applicable when no security evidence exists. |
| Root Cause | Grouped events, topology hints, similar incidents | Ranked hypotheses and missing evidence | Knowledge retrieval, evidence scorer | Must separate confirmed fact from hypothesis. |
| Runbook | Top hypotheses and affected service | Diagnostic, containment, fix, rollback and validation plan | Runbook retrieval only | No command is labelled safe without a risk note. |
| Incident Report | Timeline, approved resolution and actions | Post-incident report model | Template renderer | Cannot rewrite the immutable timeline. |
| Notification | Incident state and audience | Preview messages | Template renderer only | No external send in MVP. |

# Log ingestion, detection and event correlation

## Canonical log event schema

{
  "event_id": "uuid",
  "timestamp": "2026-07-21T10:03:14.231Z",
  "received_at": "2026-07-21T10:03:15.002Z",
  "service": "checkout-api",
  "environment": "demo",
  "level": "ERROR",
  "message": "database connection timeout",
  "trace_id": "trc-82af",
  "host": "checkout-01",
  "source_type": "application",
  "attributes": {
    "http_status": 500,
    "latency_ms": 5200,
    "database": "orders"
  },
  "raw_line": "...",
  "parse_status": "parsed"
}

## Parser strategy

1.  Attempt JSON parsing first and map known keys.

2.  Attempt key=value parsing for structured text.

3.  Attempt a configured regex format for timestamp, level, service and message.

4.  If parsing is incomplete, preserve raw_line and set parse_status=partial rather than discarding the event.

5.  Normalize time zones to UTC while preserving the original timestamp string.

6.  Generate a stable event hash to prevent duplicate ingestion.

## Example detection rules

| Rule | Condition | Default severity | Why it exists |
| --- | --- | --- | --- |
| HTTP_5XX_BURST | count(http_status >= 500) >= 10 in 5 minutes per service | SEV-2 | Captures sustained service failure rather than one error. |
| DB_CONNECTION_FAILURE | count(message contains connection timeout/refused) >= 5 in 3 minutes | SEV-2 | Common upstream cause of API errors. |
| HIGH_LATENCY | p95 latency_ms > 2000 for 5 minutes | SEV-3 | Detects degraded service before total failure. |
| AUTH_FAILURE_BURST | failed login count >= 20 from one IP in 5 minutes | SEV-2 | Demonstrates security-oriented analysis. |
| RESTART_LOOP | same host restart event >= 3 in 10 minutes | SEV-2 | Indicates unstable deployment or configuration. |
| ERROR_RATE_CRITICAL | error ratio > 50% and requests > 20 in 2 minutes | SEV-1 | Prepared critical outage scenario. |

## Why rules create incidents before agents run

An LLM should not continuously read every log line on a laptop or decide incident existence from vague prompts. Rules are cheap, explainable and testable. Agents run only after a meaningful condition is detected, which limits latency, model load and false narratives.

## Event correlation keys

| Key | Strength | Example use |
| --- | --- | --- |
| trace_id | High | Join API error to database/client events in one request. |
| service + timestamp window | Medium | Associate repeated failures within the same component. |
| host/container | Medium | Identify one unhealthy instance. |
| error signature | Medium | Group messages after removing IDs and variable numbers. |
| declared dependency | Contextual | Explain checkout-api failures following orders-db errors. |

# Root-cause analysis and knowledge retrieval

Evidence-ranked root-cause analysis model

## RCA output model

{
  "confirmed_facts": [
    {"statement": "Database timeouts began at 10:03:14Z", "event_ids": ["..."]}
  ],
  "hypotheses": [
    {
      "rank": 1,
      "cause": "Orders database connection pool exhaustion",
      "supporting_event_ids": ["...", "..."],
      "contradicting_event_ids": [],
      "explains": ["first failure", "HTTP 500 burst", "latency increase"],
      "confidence": "high"
    }
  ],
  "missing_evidence": ["database active connection metric"],
  "recommended_checks": ["inspect pool utilization and database sessions"]
}

## Evidence scoring example

score = 0
score += 30 if hypothesis_explains_first_failure else 0
score += 25 if hypothesis_explains_majority_of_error_groups else 0
score += 20 if a_similar_resolved_incident_supports_it else 0
score += 15 if dependency_order_is_consistent else 0
score += 10 if remediation_result_later_confirms_it else 0
score -= 25 for each strong contradictory event

# Score is used to order hypotheses; it is not presented as a calibrated probability.

## Knowledge-base ingestion

1.  Accept Markdown, text or PDF runbooks and finalized incident reports.

2.  Extract service, symptom, environment, commands, risks and validation sections.

3.  Chunk by headings such as Symptoms, Diagnosis, Mitigation and Rollback.

4.  Embed locally and store source document, section and version metadata.

5.  Filter retrieval by service and environment before vector ranking.

6.  Return citations and an explicit warning when the runbook version is old or the service does not match.

# Data model, severity and evidence design

## Core entities

| Table | Important fields | Purpose |
| --- | --- | --- |
| users | id, email, password_hash, role | Authentication and incident authority. |
| services | id, name, environment, criticality, owner, dependencies_json | Monitored application context. |
| log_sources | id, service_id, name, type, parser_config | Ingestion source and parser selection. |
| log_events | timestamp, service_id, level, message, trace_id, attributes, hash | Canonical telemetry. |
| detection_rules | name, query_type, pattern, threshold, window_seconds, severity | Explainable incident conditions. |
| alerts | rule_id, service_id, window_start, window_end, event_count, dedupe_key | Matched rule instance. |
| incidents | title, severity, status, service_id, detected_at, commander_id | Incident lifecycle record. |
| incident_events | incident_id, event_id, relationship, frozen_at | Evidence window. |
| timeline_entries | incident_id, type, timestamp, actor, payload_json | Immutable incident chronology. |
| agent_runs | incident_id, workflow, status, model, timestamps | Workflow observability. |
| agent_outputs | run_id, agent_name, schema_version, payload_json | Validated analysis results. |
| rca_hypotheses | incident_id, rank, cause, evidence_json, score, confidence | Explainable RCA. |
| runbooks | service_id, title, version, path, status | Operational knowledge registry. |
| knowledge_chunks | source_type, source_id, section, text, embedding | RAG evidence. |
| remediation_proposals | incident_id, containment, diagnostics, fix, rollback, validation | Proposed action plan. |
| approvals | proposal_id, engineer_id, decision, reason, timestamp | Human safety gate. |
| incident_reports | incident_id, path, generated_at, version | Final report artifact. |

## Severity policy

| Severity | Definition | MVP example |
| --- | --- | --- |
| SEV-1 | Critical service unavailable or severe business/security impact with no workaround | More than 50% checkout requests failing. |
| SEV-2 | Major degradation or significant subset of users affected | Database connection failures causing repeated API errors. |
| SEV-3 | Limited degradation with workaround or low user impact | High latency on one noncritical service. |
| SEV-4 | Minor issue, warning or informational investigation | Intermittent warning with no confirmed impact. |

## Incident status transitions

DETECTED -> INVESTIGATING -> ROOT_CAUSE_IDENTIFIED
         -> REMEDIATION_PROPOSED -> RESOLVED -> CLOSED

Allowed exceptional transitions:
INVESTIGATING -> FALSE_POSITIVE
REMEDIATION_PROPOSED -> INVESTIGATING  # proposal rejected or new evidence
RESOLVED -> INVESTIGATING              # validation failed / recurrence

# API and frontend design

## Primary REST endpoints

| Method and path | Purpose | Role |
| --- | --- | --- |
| POST /auth/login | Return access token | Public |
| GET/POST /services | Manage service catalog | Engineer, Commander |
| POST /logs/upload | Upload a log file | Engineer |
| POST /logs/paste | Paste raw log text | Engineer |
| POST /logs/events | Ingest canonical JSON events | Engineer / API client |
| GET /logs/search | Filter by service, time, level and text | Engineer, Commander |
| GET/POST /rules | List or configure detection rules | Commander |
| POST /rules/evaluate | Evaluate prepared time range | Engineer |
| GET /alerts | View matches and deduplication | Engineer, Commander |
| GET /incidents | List incidents | All roles |
| GET /incidents/{id} | Read incident, evidence and timeline | All roles |
| POST /incidents/{id}/analysis-runs | Start RCA workflow | Engineer |
| GET /analysis-runs/{id} | Read node status and outputs | Engineer, Commander |
| POST /proposals/{id}/decision | Approve, reject or request revision | Engineer, Commander |
| POST /incidents/{id}/resolve | Record actual resolution and validation | Engineer |
| POST /incidents/{id}/report | Generate final report | Commander |

## Frontend pages and components

| Page | Key components | Interview value |
| --- | --- | --- |
| Operations dashboard | Service health, open incidents, severity chart, recent alerts | Communicates operational state quickly. |
| Log ingestion | Upload, paste, source selector, parse summary | Shows data engineering before AI. |
| Log explorer | Filters, grouped signatures, trace view | Demonstrates observability concepts. |
| Rules | Rule cards, thresholds, test evaluation | Shows explainable detection. |
| Incident list/detail | Status, severity, service, impact and evidence | Represents incident management. |
| Agent analysis | Node timeline, facts, hypotheses, missing data | Makes AI reasoning structure inspectable. |
| Runbook and remediation | Retrieved sections, command blocks, risk and rollback | Demonstrates grounded operations assistance. |
| Approval panel | Approve/reject/revise with reason | Shows safety and accountability. |
| Incident report | Timeline, root cause, resolution and actions | Completes the learning cycle. |

# Windows 11 local development setup

This section establishes one free local environment that can be reused for both portfolio projects. Use native Ollama for GPU inference and Docker only for PostgreSQL/pgvector. This reduces Docker GPU complexity and keeps the RTX 3050 available to Ollama.

Recommended deployment layout on the personal laptop

## Hardware suitability and limits

| Component | Assessment | Practical guidance |
| --- | --- | --- |
| Intel Core i5 12th Gen | Suitable | FastAPI, PostgreSQL, document parsing and React development are appropriate. Avoid large parallel batch jobs. |
| NVIDIA RTX 3050 laptop GPU | Suitable for small quantized models | Use Qwen3 4B as the default. Use Qwen3 1.7B if the GPU has 4 GB VRAM and responses are slow or out-of-memory. |
| System RAM | 16 GB recommended; 8 GB is restrictive | Allocate no more than 4-6 GB to Docker/WSL. Close browser-heavy applications during inference. |
| Disk | At least 25 GB free | Models, Docker images, node_modules and sample documents can consume several gigabytes. |
| Thermals | Laptop cooling matters | Plug in the charger, use performance mode and keep ventilation clear during demos. |

## Completely free software stack

| Tool | Purpose | Free-use basis | Selected version approach |
| --- | --- | --- | --- |
| Git for Windows | Source control | Free/open-source Git distribution | Current stable installer |
| Visual Studio Code | Editor and debugger | Free desktop editor | Current stable; VSCodium is an open-source alternative |
| Python 3.12 x64 | Backend and AI workflow | Python Software Foundation license | Pinned for broad package compatibility |
| Node.js 24 LTS | Frontend toolchain | OpenJS open-source runtime | LTS rather than Current |
| React + TypeScript + Vite | Web frontend | Open-source packages | Use project lock file to pin exact versions |
| FastAPI + SQLAlchemy + Alembic | API, ORM and migrations | Open-source Python packages | Pinned in requirements.txt |
| LangGraph | Stateful agent workflow | Open-source orchestration framework | Use Graph API and local checkpoint state |
| PostgreSQL + pgvector | Relational and vector storage | Open-source database and extension | Docker image based on PostgreSQL 17 |
| Ollama | Local model runtime | Free local runtime; model licenses vary | Native Windows installation |
| Qwen3 4B | Local generation model | Open model; verify model card for redistribution | Quantized Ollama package |
| nomic-embed-text | Local embeddings | Apache 2.0 model | 274 MB embedding model |
| Docker Desktop | Local database container | Free for personal use, education and qualifying small organizations | WSL2 backend; licensing must be rechecked for employer use |
| pytest + Vitest | Automated tests | Open-source | Unit and API tests |
| ReportLab / python-docx | Generated reports | Open-source libraries | Local report generation |

Zero-cost boundary: No OpenAI, Anthropic, hosted vector database, cloud storage, paid monitoring or paid deployment is required. Internet access is needed only to download tools and models. After setup, core demonstrations can run locally.

## Install prerequisites

Open PowerShell as Administrator for WSL and Docker preparation. The winget package names below are convenient; use the official installer if a package is unavailable in your regional winget catalog.

# Update Windows Package Manager metadata
winget source update

# Development tools
winget install --id Git.Git -e
winget install --id Microsoft.VisualStudioCode -e
winget install --id Python.Python.3.12 -e
winget install --id OpenJS.NodeJS.LTS -e
winget install --id Docker.DockerDesktop -e
winget install --id Ollama.Ollama -e

# Enable and update WSL2 for Docker Desktop
wsl --install
wsl --update

# Restart Windows after WSL/Docker installation when requested.

### Verify the machine

git --version
python --version
node --version
npm --version
docker --version
docker compose version
wsl --status
nvidia-smi
ollama --version

## Install local AI models

# Default generation model for the RTX 3050 laptop
ollama pull qwen3:4b

# Fallback when VRAM or response latency is a problem
ollama pull qwen3:1.7b

# Embedding model for pgvector retrieval
ollama pull nomic-embed-text

# Basic test
ollama run qwen3:4b "Return only this JSON: {\"status\": \"ok\"}"

RTX 3050 tuning: Start with a 4,096-token context, one concurrent model request and short agent outputs. A model file fitting on disk does not guarantee that the entire runtime fits in VRAM. Ollama may partially use system RAM, which is acceptable for a local demo but increases latency.

## Create project workspace

mkdir C:\ai-portfolio
cd C:\ai-portfolio
mkdir opssentinel-ai
cd opssentinel-ai
git init
mkdir backend, frontend, docs, sample-data, scripts, tests, storage

## Create the PostgreSQL and pgvector service

Save the following as docker-compose.yml in the project root. Only the database runs in Docker during development. The frontend, backend and Ollama run natively for a faster edit-run cycle.

services:
  db:
    image: pgvector/pgvector:pg17
    container_name: opssentinel-db
    environment:
      POSTGRES_DB: opssentinel
      POSTGRES_USER: app_user
      POSTGRES_PASSWORD: change_me_local
    ports:
      - "5432:5432"
    volumes:
      - pgdata:/var/lib/postgresql/data
    healthcheck:
      test: ["CMD-SHELL", "pg_isready -U app_user -d opssentinel"]
      interval: 5s
      timeout: 5s
      retries: 10

volumes:
  pgdata:

docker compose up -d db
docker compose ps
docker compose logs db --tail 50

## Create the FastAPI backend

cd backend
python -m venv .venv
.\.venv\Scripts\Activate.ps1
python -m pip install --upgrade pip

pip install fastapi "uvicorn[standard]" sqlalchemy psycopg[binary] alembic \
  pydantic-settings python-multipart python-jose[cryptography] pwdlib[argon2] \
  langgraph langchain-core ollama httpx pypdf reportlab \
  pytest pytest-asyncio ruff

pip freeze > requirements.txt
alembic init migrations

Recommended backend environment file (.env):

APP_ENV=development
DATABASE_URL=postgresql+psycopg://app_user:change_me_local@localhost:5432/opssentinel
JWT_SECRET=replace_with_a_long_random_local_secret
JWT_ALGORITHM=HS256
ACCESS_TOKEN_MINUTES=60
OLLAMA_BASE_URL=http://localhost:11434
OLLAMA_CHAT_MODEL=qwen3:4b
OLLAMA_EMBED_MODEL=nomic-embed-text
UPLOAD_DIR=../storage/uploads
REPORT_DIR=../storage/reports
LOG_LEVEL=INFO

## Create the React frontend

cd ..\frontend
npm create vite@latest . -- --template react-ts
npm install
npm install react-router-dom @tanstack/react-query axios zod react-hook-form \
  @hookform/resolvers recharts lucide-react clsx date-fns
npm install -D vitest @testing-library/react @testing-library/jest-dom jsdom

# Start the frontend
npm run dev

Use simple CSS modules or Tailwind. For a seven-day project, do not spend half a day resolving a styling framework migration; the architecture and workflow matter more than the CSS tool.

## Recommended development start sequence

# Terminal 1 - database
cd C:\ai-portfolio\opssentinel-ai
docker compose up -d db

# Terminal 2 - local model server (normally Ollama is already running)
ollama serve

# Terminal 3 - backend
cd C:\ai-portfolio\opssentinel-ai\backend
.\.venv\Scripts\Activate.ps1
uvicorn app.main:app --reload --port 8000

# Terminal 4 - frontend
cd C:\ai-portfolio\opssentinel-ai\frontend
npm run dev

# Open
# UI:       http://localhost:5173
# API docs: http://localhost:8000/docs

## Laptop performance configuration

Ollama concurrency: Run one agent LLM call at a time initially. Parallel graph nodes can be retained logically but executed sequentially on the laptop.

Context size: Use 4K context by default. Retrieve only the top 4-6 chunks and summarize long documents before the final synthesis.

Embedding batch: Embed 16-32 chunks per batch. Persist embeddings so documents are not reprocessed on every run.

Database: Use HNSW only after data exceeds a few thousand chunks. Exact search is adequate for small sample data.

Frontend: Disable unnecessary animated charts during model execution. Poll agent-run status every two seconds rather than using WebSockets in the MVP.

Thermal stability: Use AC power and the Windows best-performance power profile for demo recordings.

# Implementation sequence and code structure

## Repository structure

opssentinel-ai/
|-- backend/
|   |-- app/
|   |   |-- api/routes/
|   |   |-- ingestion/parsers/
|   |   |-- detection/
|   |   |-- incidents/
|   |   |-- agents/
|   |   |-- workflows/
|   |   |-- knowledge/
|   |   |-- models/
|   |   |-- schemas/
|   |   |-- core/
|   |   `-- main.py
|   |-- migrations/
|   |-- tests/
|   `-- requirements.txt
|-- frontend/
|-- sample-data/
|   |-- logs/
|   |-- runbooks/
|   `-- incident-scenarios/
|-- scripts/generate_logs.py
|-- storage/uploads/
|-- storage/reports/
|-- docker-compose.yml
|-- .env.example
`-- README.md

## Backend implementation order

1.  Create settings, database, health endpoint, authentication and roles.

2.  Create service catalog and log source models.

3.  Implement canonical event schema, parsers, deduplication and bulk insert.

4.  Implement log explorer queries and grouped error signatures.

5.  Implement rule definitions, sliding-window evaluation and alert deduplication.

6.  Create incidents, evidence windows and append-only timeline service.

7.  Create knowledge document ingestion, embeddings and retrieval.

8.  Create LangGraph state, agents, evidence scoring and run logging.

9.  Create remediation approval and resolution validation workflow.

10.  Create incident report and synthetic scenario scripts.

11.  Add tests before dashboard polish.

## Create pgvector extension

docker exec -it opssentinel-db psql -U app_user -d opssentinel \
  -c "CREATE EXTENSION IF NOT EXISTS vector;"

## LangGraph state sketch

from typing import TypedDict

class IncidentState(TypedDict, total=False):
    incident_id: str
    run_id: str
    service: dict
    matched_rule: dict
    evidence_event_ids: list[str]
    detection_summary: dict
    log_analysis: dict
    security_assessment: dict
    similar_incidents: list[dict]
    rca_hypotheses: list[dict]
    remediation_proposal: dict
    approval_status: str
    actual_resolution: dict
    report: dict
    errors: list[dict]

## Synthetic log scenario

Create a deterministic generator so the demo can be repeated. The scenario should emit normal traffic, increasing database timeouts, rising latency, API 500 errors, an alert, a simulated pool configuration correction and recovery events.

# scripts/generate_logs.py should support:
python scripts/generate_logs.py --scenario db-pool-exhaustion --minutes 15 \
  --output sample-data/logs/db-pool-exhaustion.jsonl

# Optional scenarios
# auth-brute-force
# payment-api-latency
# deployment-restart-loop

# Agent contracts, prompts and safety

## Root Cause Agent prompt pattern

SYSTEM ROLE
You are the Root Cause Agent in an incident decision-support platform.
You generate hypotheses; you do not claim certainty without evidence.

REQUIRED DISTINCTIONS
1. Confirmed facts: directly supported by event IDs.
2. Likely causes: hypotheses with supporting and contradicting evidence.
3. Alternative causes: plausible but lower-ranked explanations.
4. Missing evidence: data required to improve confidence.

BOUNDARIES
- Use only supplied incident events and cited knowledge chunks.
- Never invent metrics, commands or topology.
- Do not provide destructive commands.
- Return only the requested JSON schema.

INCIDENT EVIDENCE
{{events_and_groups}}

SIMILAR INCIDENTS
{{retrieved_knowledge}}

## Remediation proposal structure

{
  "immediate_containment": [
    {"step": "Reduce incoming traffic using the demo traffic toggle", "risk": "low"}
  ],
  "diagnostics": [
    {"command": "SELECT count(*) FROM pg_stat_activity;", "purpose": "Inspect sessions", "risk": "read-only"}
  ],
  "permanent_fix": [
    {"step": "Correct connection-pool sizing and redeploy configuration", "risk": "medium"}
  ],
  "rollback": ["Restore the previous pool configuration"],
  "validation": ["HTTP 5xx rate remains below 1% for 10 minutes"],
  "requires_approval": true,
  "limitations": ["No live database metric was connected in this MVP"]
}

## Safety controls

No subprocess, PowerShell, SSH, Kubernetes or cloud SDK execution tool is registered with the agents.

Command text is displayed as untrusted proposed content and escaped in the frontend.

Destructive keywords such as DROP, DELETE without WHERE, rm -rf and shutdown trigger a high-risk badge.

Every remediation requires an authenticated engineer decision.

The actual action is recorded manually and separately from the AI proposal.

Validation evidence is required before RESOLVED can move to CLOSED.

Agent outputs cannot edit or delete timeline entries.

# Testing, security and operational quality

## Critical test cases

The same event file ingested twice does not duplicate events.

Malformed lines are retained with partial parse status and do not fail the entire batch.

A single HTTP 500 does not create a burst alert.

The prepared threshold creates exactly one deduplicated alert and incident.

Incident evidence references events inside the configured time window.

RCA facts reference valid event IDs.

Primary hypothesis has more evidence support than lower-ranked alternatives.

No proposal is marked executed by the AI.

Rejected remediation returns the workflow to investigation or revision.

Closed incident report matches the immutable timeline and actual resolution.

## Evaluation metrics

| Metric | How to calculate | MVP target |
| --- | --- | --- |
| Parser success | Parsed or partially parsed lines / input lines | At least 99% retained. |
| Detection precision on scenarios | Correct alerts / generated alerts | 100% on prepared scenarios. |
| Duplicate-alert rate | Duplicate alerts / rule windows | 0%. |
| RCA evidence validity | Referenced existing events/chunks / all references | 100%. |
| Unsupported fact rate | Facts without event support / facts | 0%. |
| Runbook relevance | Relevant retrieved items in top 3 / scenarios | At least 1 relevant result for each prepared scenario. |
| Workflow safety | Proposals executed automatically | 0. |
| Local RCA latency | Analysis start to proposal | Under 3 minutes for prepared incident. |

## Security checklist

Hash passwords and enforce role authorization.

Limit upload size and accepted text/log extensions.

Do not store real credentials, tokens or customer data in sample logs.

Redact common secret patterns before displaying or sending logs to the model.

Escape raw log and command text in the UI.

Use read-only database retrieval tools for agents.

Keep .env, uploads, generated reports and Docker volumes out of Git.

Document that the system is not approved for production autonomous remediation.

# Three-day hour-by-hour execution plan

| Day / time | Work package | Deliverable |
| --- | --- | --- |
| Day 5, 08:00-09:00 | Create repository, verify shared toolchain and database | Clean project and healthy pgvector database. |
| Day 5, 09:00-11:00 | Auth, service catalog and core migrations | Protected API and seeded services. |
| Day 5, 11:00-14:00 | Canonical schema, JSON/text parsers and bulk ingestion | Three supported ingestion paths. |
| Day 5, 15:00-17:00 | Log search, grouping and synthetic generator | Repeatable failure scenario. |
| Day 5, 17:00-19:00 | Detection rules, windows, alerts and deduplication | Incident created from prepared logs. |
| Day 5, 19:00-20:00 | React dashboard and ingestion pages | Visible logs, rules and incidents. |
| Day 6, 08:00-10:00 | Incident evidence window and append-only timeline | Reliable incident context. |
| Day 6, 10:00-12:00 | Runbook ingestion, embeddings and retrieval | Grounded knowledge results. |
| Day 6, 13:00-15:00 | LangGraph state, monitoring and log analysis nodes | Agent run timeline. |
| Day 6, 15:00-17:00 | Security and root-cause nodes | Facts and ranked hypotheses. |
| Day 6, 17:00-19:00 | Runbook/remediation node and evidence scoring | Safe proposed action plan. |
| Day 6, 19:00-20:00 | RCA and runbook frontend panels | Inspectable analysis. |
| Day 7, 08:00-10:00 | Approval/revision and resolution workflow | Human safety gate completed. |
| Day 7, 10:00-12:00 | Incident report and notification previews | Finalized incident artifact. |
| Day 7, 13:00-15:00 | Golden scenarios, parser and API tests | Stable end-to-end demo. |
| Day 7, 15:00-17:00 | UI polish, charts, empty/error states | Professional operations console. |
| Day 7, 17:00-19:00 | README, diagrams, screenshots, demo recording | Interview-ready repository. |
| Day 7, 19:00-20:00 | Practice explanation and tag v0.1.0 | Confident walkthrough. |

Schedule control: If behind schedule, remove notification previews and the Security Agent first. Keep deterministic rules, evidence window, RCA distinctions, runbook retrieval, human approval and final report; these define the project.

# Demonstration and acceptance

## Prepared demo scenario

Scenario: checkout-api begins experiencing database connection pool exhaustion. Database timeout events appear first, latency rises, then HTTP 500 errors cross the configured threshold. The platform creates a SEV-2 incident, identifies the first failure, retrieves a pool-exhaustion runbook, proposes read-only diagnostics and a configuration correction, waits for engineer approval, records recovery and generates the post-incident report.

## Three-minute demo script

1.  Open the dashboard and explain the local architecture.

2.  Upload the generated JSONL logs and show the parse summary.

3.  Run rule evaluation and open the created incident.

4.  Show the evidence window and immutable timeline.

5.  Run the agent workflow and inspect confirmed facts versus hypotheses.

6.  Open the retrieved runbook and proposed remediation with risks and rollback.

7.  Approve the proposal, record the simulated fix and validation.

8.  Generate the incident report and explain why commands were not auto-executed.

## Definition of done

Fresh clone setup is documented and uses only free local dependencies.

Synthetic scenario generation is deterministic.

At least three log formats are accepted.

Prepared rules create expected incidents without duplicates.

Every confirmed fact has event evidence.

Root cause remains a hypothesis until resolution evidence confirms it.

Runbook retrieval contains source citations.

No AI node can execute a system command.

Engineer approval and validation are required to close an incident.

Critical tests pass and README contains screenshots, architecture and limitations.

# Troubleshooting guide

| Problem | Likely cause | Resolution |
| --- | --- | --- |
| Ingestion is slow | One database insert per line | Parse in batches and use bulk insert of 500-1,000 events. |
| Rule creates repeated incidents | Missing dedupe key | Use rule_id + service_id + time bucket and a unique database constraint. |
| Timestamps are ordered incorrectly | Mixed formats/time zones | Normalize to UTC and retain original timestamp for debugging. |
| RCA cites nonexistent events | Output validation missing | Validate every event ID against incident_events before persistence. |
| Model hallucinates metrics | Prompt includes unclear context | Require event IDs, omit unavailable metrics and list them as missing evidence. |
| Ollama is slow/out of memory | Model/context too large | Use qwen3:1.7b, top 50-100 important events, grouped signatures and 4K context. |
| Relevant runbook not retrieved | Chunking or metadata mismatch | Chunk by runbook section, filter by service and test with known queries. |
| Docker port conflict | Existing PostgreSQL | Change host mapping to 5433 and update DATABASE_URL. |
| UI freezes on large logs | Rendering all rows | Use server pagination and virtualized or limited tables. |

# Interview explanation guide

The project becomes valuable only when you can defend its design. Use these answers as a framework, not as memorized marketing language.

## Why use rules if this is an AI project?

Detection is a reliability problem. Rules provide explainable, testable incident triggers. AI is used where unstructured interpretation adds value: grouping errors, generating hypotheses, retrieving operational knowledge and drafting reports. This hybrid design is more credible than using an LLM for every step.

## Why is the root cause called a hypothesis?

Logs rarely prove causality by themselves. The platform separates confirmed events from likely explanations and alternative causes. Resolution validation can later strengthen or weaken a hypothesis. This wording avoids false certainty.

## Why not execute remediation automatically?

The MVP lacks production permissions, sandboxing, change controls, rollback automation and blast-radius testing. Displaying an approval-ready plan demonstrates responsible agent design. Autonomous execution would add risk without proving better AI engineering.

## Why LangGraph?

An incident workflow must preserve state across detection, specialist analysis, retries, a human pause, resolution and reporting. LangGraph models these nodes and transitions explicitly and supports stateful, human-in-the-loop workflows [R1].

## What would you add for production?

Real telemetry connectors, streaming ingestion, service topology, statistical anomaly detection, OpenTelemetry traces, RBAC/SSO, secrets management, ITSM and on-call integrations, evaluation datasets, command sandboxing, policy-as-code and high-availability deployment.

## One-minute project summary

OpsSentinel AI is a local incident-response platform that ingests application logs, detects incidents with deterministic rules, correlates evidence with specialized agents, retrieves matching runbooks and produces an approval-ready remediation plan and incident report. LangGraph manages the stateful workflow, PostgreSQL stores the immutable timeline, pgvector retrieves similar incidents, and Ollama provides local language-model inference. The system deliberately does not execute remediation commands automatically; an engineer remains the decision authority.

# Official references and verification notes

The implementation choices were checked against official project documentation available on 21 July 2026. Software versions and licenses can change; verify again before commercial or employer deployment.

1.  R1. LangGraph overview and capabilities

2.  R2. LangGraph graph concepts: state, nodes and edges

3.  R3. Ollama on Windows

4.  R4. Ollama GPU hardware support

5.  R5. Qwen3 models in the Ollama library

6.  R6. nomic-embed-text model and Apache 2.0 license information

7.  R7. pgvector installation and capabilities

8.  R8. Docker Desktop licensing

9.  R9. Docker Desktop Windows installation and WSL2 requirements

10.  R10. Vite getting started and Node compatibility

11.  R11. Node.js release and LTS information

12.  R12. Python Windows downloads

13.  R13. PostgreSQL Windows downloads

14.  R14. FastAPI documentation

15.  R15. React documentation